🧮

MERU-PRASTĀRA

MEMOIZATION DEMONSTRATION SYSTEM

Full Project Work Plan  |  MERN Stack Implementation

MongoDB  ·  Express.js  ·  React.js  ·  Node.js

Prepared as a Software Development Work Plan Document

Document Version 1.0  ·  July 2026

IKSCS INTERNAL ASSESSMENT — 20 MARKS

IKS Domain: Meru-Prastāra

Roll No. 2407113  ·  Sr. No. 109

Programme: T.Y. B.Sc. Computer Science (TYCS)

# Table of Contents

1. Project Introduction2

2. Project Scope3

3. Technology Stack3

4. System Architecture4

5. Database Design (MongoDB Collections)5

6. REST API Design (Sample Endpoints)5

7. Work Plan & Timeline6

8. Team Roles & Responsibilities6

9. Tools & Project Management7

10. Risks & Mitigation7

11. Important Note7

12. Future Enhancements (Phase 2+)7

# 1. Project Introduction

## 1.1 Overview

The Meru-Prastāra Memoization Demonstration System is a web-based educational platform that revisits Ācārya Piṅgala's Meru-Prastāra ("Mount Meru Expansion") — the earliest known method for generating binomial coefficients and the historical precursor to Pascal's Triangle, originally described in the Chandaḥśāstra for enumerating laghu-guru (short-long syllable) combinations in Sanskrit prosody. The system reconstructs this ancient recursive construction in software and uses it to make a core Computer Science concept tangible: memoization.

Users generate the Meru-Prastāra row by row and switch between naive recursive computation, top-down memoized computation, and bottom-up tabulated (dynamic programming) computation of the same binomial values, while visually comparing how each approach performs. The platform is built on the MERN stack (MongoDB, Express.js, React.js, Node.js), enabling a fully JavaScript-based, scalable, and API-driven architecture suitable for classroom demonstration and future extension to other Indian Knowledge System-derived algorithms.

## 1.2 Problem Statement

- Meru-Prastāra and Pascal's Triangle are usually taught as two disconnected topics — one historical/Sanskrit, one algorithmic — with no tool linking Piṅgala's original combinatorial method to the DSA concept of memoization.

- Naive recursive computation of binomial coefficients C(n,r) is exponential in time complexity, but this inefficiency is rarely demonstrated visually or quantitatively to students.

- There is no accessible way to see the recursion tree, identify overlapping subproblems, and observe how memoization/tabulation eliminates redundant computation, all in one place.

- Existing DP-teaching tools do not connect back to the Indian mathematical tradition that first described this recursive structure, centuries before Pascal.

## 1.3 Proposed Solution

An interactive web application where a user specifies n (and optionally r), watches the Meru-Prastāra triangle build row by row using Piṅgala's Meru rule, and selects a computation mode — naive recursion, top-down memoization, or bottom-up tabulation — to compute individual C(n,r) values. The system renders the live recursion call tree, highlights repeated/overlapping subproblem calls, and reports execution time and call counts side by side, alongside concise historical notes on the Chandaḥśāstra origin of the method.

## 1.4 Objectives

- Implement Piṅgala's Meru-Prastāra construction algorithm to generate Pascal's-Triangle-equivalent rows of binomial coefficients.

- Build three interchangeable computation engines for C(n,r): naive recursive, top-down memoized, and bottom-up tabulated.

- Visualize the recursion call tree and highlight overlapping subproblems eliminated by memoization.

- Provide real-time performance benchmarking — execution time, recursive call counts, and cache-hit counts — across all three modes.

- Present the historical and Chandas (Sanskrit prosody) context of Meru-Prastāra alongside the algorithmic demonstration.

- Deliver a responsive, animated, accessible UI suitable for classroom and self-study use.

# 2. Project Scope

## 2.1 In Scope

- Input module for n, r, and computation mode selection.

- Animated, row-by-row Meru-Prastāra / Pascal's Triangle rendering.

- Three computation engines (naive recursive, memoized top-down, tabulated bottom-up) with a shared interface.

- Recursion tree visualizer with highlighted overlapping/repeated subproblem nodes.

- Performance dashboard comparing execution time and call counts across modes.

- Historical/Chandas notes module explaining Piṅgala's original method and laghu-guru syllable counting.

- Save/export of generated triangles and benchmark results.

- Admin module for managing historical content and sample problem sets.

- Responsive UI (desktop, tablet, mobile browser).

## 2.2 Out of Scope (Phase 1)

- Native mobile apps (iOS/Android) — reserved for a future phase.

- General-purpose DP problem library beyond binomial-coefficient / Meru-Prastāra demonstrations.

- Real-time multi-user collaborative sessions.

- Distributed or GPU-parallel computation of very large triangles.

- Automated Sanskrit meter (chandas) generation from arbitrary verse input.

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js (Vite), React Router, Context API | SPA UI, state & routing |
| Visualization | D3.js / Recharts, Framer Motion | Recursion tree, triangle animation, performance charts |
| Styling | Tailwind CSS | Responsive, accessible design system |
| Backend | Node.js + Express.js | REST API, algorithm execution engines |
| Database | MongoDB (Atlas) + Mongoose ODM | Storing benchmark runs, saved triangles, content |
| Authentication | JWT + bcrypt | Optional accounts for saving run history |
| State/Data Fetching | Axios / React Query | API communication & caching |
| Hosting | Vercel/Netlify (frontend), Render/Railway (backend), MongoDB Atlas (DB) | Deployment |
| Version Control | Git + GitHub | Source control & collaboration |
| Testing | Jest, React Testing Library, Postman | Unit, component & API testing |
| Performance | Node.js Worker Threads | Isolating heavy naive-recursive computation |

# 4. System Architecture

## 4.1 High-Level Architecture

The system follows a three-tier client-server architecture:

- Presentation Layer — React.js SPA rendering the triangle, recursion tree, and benchmark charts, consuming REST APIs.

- Application Layer — Express.js REST API implementing the three computation engines, input validation, and benchmarking logic.

- Data Layer — MongoDB collections storing benchmark runs, saved triangles, historical content, and optional user accounts.

## 4.2 Core Modules

| Module | Description |
| --- | --- |
| Input Module | Accepts n, r, and mode; validates ranges to keep naive recursion demonstrable but bounded. |
| Meru Engine | Core algorithm implementing Piṅgala's Meru-Prastāra rule to generate triangle rows. |
| Computation Engines | Naive recursive, top-down memoized, and bottom-up tabulated implementations of C(n,r). |
| Recursion Tree Visualizer | Renders the call tree for naive/memoized runs, highlighting repeated subproblem calls. |
| Benchmark Module | Times and counts calls across modes; produces comparison charts. |
| Historical Content Module | Chandaḥśāstra background, laghu-guru explanation, Piṅgala biography notes. |
| User Dashboard | Saved runs, history of generated triangles and benchmarks. |
| Admin Panel | Manage historical/content articles and sample problem sets. |

# 5. Database Design (MongoDB Collections)

## 5.1 users

- _id, name, email, passwordHash, role (user/admin), createdAt

## 5.2 triangleRuns

- _id, userId (ref, optional), n, generatedAt, rows (array)

## 5.3 computations

- _id, n, r, mode (naive/memo/tabulation), resultValue, executionTimeMs, callCount, cacheHits, createdAt

## 5.4 benchmarkComparisons

- _id, n, r, results (array of { mode, executionTimeMs, callCount }), createdAt

## 5.5 chandasNotes

- _id, title, body, category (history/method/glossary), author, publishedAt

## 5.6 savedTriangles

- _id, userId (ref), n, label, savedAt

## 5.7 userLogs (optional analytics)

- _id, userId, actionType, timestamp — tracks visualizer/benchmark engagement

# 6. REST API Design (Sample Endpoints)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/meru/generate | Generate Meru-Prastāra rows up to n |
| POST | /api/compute/naive | Compute C(n,r) via naive recursion; returns call trace |
| POST | /api/compute/memo | Compute C(n,r) via top-down memoization; returns call trace |
| POST | /api/compute/tabulation | Compute C(n,r) via bottom-up dynamic programming |
| POST | /api/benchmark/compare | Run all three modes and return a performance comparison |
| GET | /api/chandas/notes | List historical / Chandas knowledge-base articles |
| POST | /api/auth/register | Register new user |
| POST | /api/auth/login | Authenticate and issue JWT |
| GET | /api/admin/analytics | Usage analytics (admin only) |

# 7. Work Plan & Timeline

Estimated total duration: 10–12 weeks, structured in six core phases plus an optional buffer phase. Adjust durations to fit academic or sprint calendars.

| Phase | Duration | Key Activities | Deliverables |
| --- | --- | --- | --- |
| 1. Planning & Research | Week 1 | Requirement gathering, study Piṅgala's Chandaḥśāstra / Meru-Prastāra sources, finalize algorithm variants & tech stack | SRS document, project plan |
| 2. UI/UX Design | Week 2 | Wireframes for triangle, recursion-tree, and benchmark views; design system; DB schema design | Figma prototypes, ER diagram |
| 3. Backend Development | Weeks 3–5 | Setup Express server, MongoDB models, implement naive/memo/tabulation engines, benchmarking API | Working REST API, Postman collection |
| 4. Frontend Development | Weeks 4–7 | React setup, animated triangle renderer, recursion tree visualizer, benchmark dashboard, historical content pages | Functional React app connected to API |
| 5. Integration & Testing | Weeks 8–9 | API integration, unit/integration testing, performance edge-case testing (large n), responsive QA | Test reports, stable build |
| 6. Deployment & Documentation | Weeks 10–11 | Deploy frontend/backend/DB, write user & technical docs, final demo prep | Live deployed app, documentation |
| 7. Buffer & Feedback (optional) | Week 12 | Peer/faculty feedback, polish, minor feature additions | v1.1 release notes |

# 8. Team Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Lead / PM | Timeline tracking, scope management, coordination and reporting |
| UI/UX Designer | Wireframes, prototypes, design system, usability testing |
| Frontend Developer(s) | React components, triangle/tree/chart visualizations, API integration |
| Backend Developer(s) | Express APIs, algorithm engines (naive/memo/tabulation), MongoDB schema |
| Content Researcher | Curate accurate Chandaḥśāstra / Piṅgala historical content from credible Sanskrit and IKS sources |
| QA/Tester | Test plans, unit & integration tests, performance and edge-case testing |
| DevOps (part-time) | CI/CD setup, deployment, environment configuration |

# 9. Tools & Project Management

- Design: Figma

- Project tracking: Trello / Jira / GitHub Projects

- Communication: Slack / Discord

- Version control: GitHub (feature-branch workflow, PR reviews)

- API testing: Postman / Thunder Client

- CI/CD: GitHub Actions

# 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Naive recursion becomes extremely slow or hangs for large n | Cap n for naive mode (e.g., n ≤ 30), enforce timeouts, run computation in worker threads |
| Recursion tree visualization becomes unreadable for large n | Limit visualized depth, allow collapse/zoom, auto-switch to a summary view beyond a threshold |
| Inaccurate historical or Sanskrit content | Cross-verify with Chandaḥśāstra texts and Sanskrit/IKS faculty before publishing |
| Scope creep (adding a generic DP library mid-build) | Lock Phase-1 scope to Meru-Prastāra / binomial-coefficient demonstration; log extra ideas as backlog for v2 |
| Timeline slippage in visualization complexity | Prioritize the three computation engines first; treat animation/visualization as iterative enhancement |
| Browser performance for animated large triangles | Use canvas-based rendering / virtualization instead of DOM-heavy elements |

# 11. Important Note

This system is an educational demonstration tool intended to illustrate the algorithmic concept of memoization through the historical lens of Piṅgala's Meru-Prastāra. Computation limits (such as a maximum n for naive recursion) are enforced to keep the demonstration responsive, and the tool is not intended as a production-grade combinatorics or big-number arithmetic library.

# 12. Future Enhancements (Phase 2+)

- Extend the visualizer framework to other classical DP-style problems (e.g., Fibonacci-Meru relationships, other combinatorial identities).

- Render each triangle row alongside its corresponding laghu-guru (short-long) syllable pattern from Chandaḥśāstra.

- Add a guided "Piṅgala mode" walkthrough connecting each algorithmic step to the original Sanskrit sūtra.

- Support big-integer arithmetic for very large n in tabulated mode.

- Multi-language support (Hindi, Sanskrit terms with transliteration, regional languages).

- Gamified quiz module testing understanding of Chandas and memoization/DP concepts.